**STP – Software Test Plan**

1. Scope of Testing

This testing session will test the Bank Hapoalim app v. 42.8.0 rel. date Nov 1, 2025.

The testing will be at the system level. The testing team will observe the stability of the app by performing smoke tests to the entire system and sanity tests to the recently added features.

Among the features that will be tested within the application are:

* Account management
* Balance
* Money Transfer
* Deposits
* Foreign Currency
* Loans
* Credit Cards
* Contact your banker

The types of tests that will be performed in this session will include functional, GUI and usability.

This session will not include recovery, load and stress tests, nor all kinds of security tests.

1. Timetable

|  |  |
| --- | --- |
| Requirement | Deadline |
| Analysis of software requirements and characterization | 31.10.24 |
| Test planning and issuing by the manager | 10.11.24 |
| Writing test steps - STD | 1.12.24 |
| Environment setup | 20.12.24 |
| Testing execution | 10.1.25 |
| Test closure - STR | 1.2.25 |

1. Test Environment

Samsung A53, Android v. 14.

1. Bug Report

Bugs discovered throughout the session will be reported in a Word document named “Bug Report” in the session directory as following:

C:\Users\Tester\Documents\Tesing\Bug Report.

Every tester taking part in the testing session will report a bug specifying it’s severity between low, medium, high and critical.

1. Entry Criteria

Testing session will begin when the following is verified:

1. The mobile device is proper
2. The Bank Hapoalim app is installed and updated
3. A wireless network connection is available and confirmed stable
4. An experimental account is created with a user name and a password and all relevant permissions are given
5. Exit Criteria

Testing session will end when the following conditions are met:

1. Smoke Tests – all test cases pass.
2. Bugs –

Critical level – 0

High level – 1

Medium level – 3

Low level – 5